## Slide 1: THE NIGERIAN SOCIETY OF ENGINEERS LAGOS BRANCH TECHNICAL LECTURE – SEPTEMBER 2019
Presentation Topic : PROCUREMENT FEASIBILITY AND PROJECT NEEDS’ EVALUATION
By: Engr. Olusegun A AFOLABI, MNSE, MNICE, M.ASCE “PE”

## Slide 2: PRESENTATION CONTENT
1.0: INTRODUCTION – Procurement and Feasibility Analysis
. Procurement and Strategic Planning
2.0: Procurement Needs Assessment
. Project Finance and Funding
3.0: Method of Assessment and Evaluation
4.0: Resource Management
5.0: CONCLUSION – The Economic benefits

## Slide 3: 1.0: INTRODUCTION – Procurement and Feasibility Analysis
Engineering Procurement, is the process of sourcing for “Quality Product” or “Competent Entrepreneurs” in order to execute an engineering project, and/or, for the purchase of technical goods and services, of “quality standard”, at competitive cost and optimal economy.
This is necessary in order, to ensure that buyer (or project sponsor) receive goods, services or works at optimal cost, especially when quality, time, quantity (scope), and location are considered important.
The institute of Supply Management (ISM) define, procurement as an organizational function that includes specification development, value analysis, supply-market research, negotiation, contract administration, inventory control, product tracking, etc.

## Slide 4
Procurement has some specific characteristics, which may be lacking in ordinary/daily product purchase. These includes,
. Technical details, Design specification, and Engineering Standards.
. Execution Cost/Finance, Budget, and Means of Funding.
. Contract Methods, and Legal formalities required to support the project, which will ensure maximum benefit is enhanced from the project.
. Adequate sourcing” of skills and competency required for the implementation of certain engineering projects, through the process of tendering and project biddings, by qualified professionals.

## Slide 5
1.1: Procurement and Strategic Planning; Strategy involves the process of formulation and implementation of plans, which describes, how the ends (or goals) could be achieved by the available means (ie, resources).
These may require, . Setting Strategic Goals . Determining actions to achieve the goals . Mobilizing resources to execute the actions.
Its’ an organizational process of defining strategy and direction, that are required for making decisions and allocating resources for that purpose. These may also involve, the control mechanism for guiding implementation of a strategy, such as regulations and enforcement of policies.

## Slide 6
1.2: Project Feasibility study - is an analytical process that ensures a project is defined within certain relevant factors, such as, Technical, Economics, Legal, Operational, and Scheduling/Time period (acronym TELOS), which are considered necessary for the project execution and successful completion.
The study includes, the process of defining a project objectives in preparation for the procurement.
Project is, “a temporary endeavour undertaken to produce a unique outcome”. A project exists only after a decision has been made to address a specific need, and funding/finance, is made available to support the execution, with measurable goal, and according to a specific requirement and plans.

## Slide 7
Feasibility is the evaluation of possibility of proposed project, which aims to determine the strength, and weakness (or challenges), opportunities and threat, resources required and also the prospects for success.
Since it determines the project’s potential for success, then, the perceived objectivity is an important factor in the credibility of the study for potential investors and investment, such that can satisfy the essential engineering requirements of the project.
Feasibility Analysis, is essential aspect of a project development, which assist in the planning, management, risk evaluation (or constraint) and resource allocation. The constraints are defined in form of, scheduling, costs and quality, that can be objectively determined and measured along the entire project lifecycle.

## Slide 8: 2.0: PROCUREMENT NEEDS ASSESSMENT
Needs Assessment are the criteria used for evaluating, the basic requirement necessary, for the procurement of an engineering project.
Needs are indication of importance and necessity, that emphasis the significant rather than, a mere desire or want for the commodity. Basic characteristics of Needs are availability of financial resources and consideration of possible alternatives that can meet the specific desire and/or conditions.
Other important factors, in Needs Assessment include, resource management, and competitive demand for available resources, especially in the development of public infrastructure projects (eg, bridges, highway infrastructure, water supply, electricity, ICT, Industries, etc), where the financial resources required are from the government, which have multiple and alternative resources allocation.

## Slide 9
Project Finance and Funding : Finance is concerned with the allocation (ie, Investment), of assets and liabilities over time and space, and also under the condition of risk or uncertainty, which may include the art of money management, that is, the process of investments, budgeting, banking, resource allocations etc.
Project Finance is the source of fund and finance management, necessary for successful implementation of project. The conventional financial source and supply is from the project sponsor/client, while the contractor uses his technical and professional capacity to execute the procurement with relative margin of profit.

## Slide 10: 3.0: METHODS OF NEEDS ASSESSMENT AND EVALUATION
Evaluation is the systematic determination of value, worth and significance of a process, using criteria governed by, sets of standard procedure, processes, and principles.
The methods of Needs assessment includes, . Defining the project scope and benefit, eg, the significant to immediate community . Sensitivity Analysis, ie the Cost/benefit and relevance of the project . Engineering design specification and Standards . Project cost and Budgets, including method of funding . Project Risk Analysis/Management

## Slide 11
3.1: Project Scope and Benefits: Engineering projects are often considered as infrastructure development, since they are initiated in order, to improve the well-being of people, eg, Electricity, water, highway, school, hospital, Industry, etc.
The project scope will provide a concise description of the project, including details, of the location and significant, as measure of benefits to the immediate community and also the possible socioeconomic impact.
Socioeconomics describe, how economic activity affects, and is shaped by social processes. It measures, how the societies progress, stagnate, or regress because of their local or regional economy or the global economy, by considering societies as, Social, Cultural and Economy component.
There are three basic form of socioeconomic impact analysis, these are, . Cost-Benefit Analysis (CBA): describes the value and economic worth . Cost-Effectiveness Analysis (CEA) : determines the significant of a development . Multi-Criteria Analysis (MCA): used for resource management and allocation

## Slide 12
3.2: Engineering design specifications and Standard - These are established requirements, for effective performance of engineering systems and facilities. They are formal documents (National and International standards), that establishes uniform engineering or technical criteria, methods, processes, and practices.
The design specifications, is used to define the basic engineering parameters required for a system to operate effectively, and according to according to available technical standard
Standards promotes and ensure safety, reliability, efficiency and productivity. Thus, they are essential and important document in Procurement process, for qualitative assessment of project works. They are developed and prepared, from observed characteristics performance of engineering components, equipments and materials over period of time.

## Slide 13
3.3: Project Risk Analysis/Management: Project risk is an uncertain event or condition that, if it occurs, has a positive/negative effect on a project’s objectives. Risk management focuses on identifying and assessing the risks to the project, and techniques for managing these risks, to minimize the impact on projects’ success.
Risk analysis deals with the uncertainty of events that could affect successful implementation of engineering project. Examples are, - Safety risks, which are common on construction projects ie safety to human life due to equipment handling. - Changes in material price and/or labour rate, can affect the marginal profit level - Inadequate knowledge of Project scope, design specifications and engineering standard, can adverse effect on quality and time (ie, delay). . Periodic weather changes, such as the wet season could affect peiod of construction project.

## Slide 14: 4.0: RESOURCE MANAGEMENT
The efficient and effective allocation of an organization’s resources as at when required, such that, resources are not over allocated towards specific project, but made available across multiple and competing expenditure and demands. Resources include, the financial resources, Human capital resources, Production facilities, ICT, Inventory, and Natural resources, etc.
The technique of resource management requires,
- the demand (eg Projects) for various resources, - forecast by time period into the future, for available resources, and - supply of resources with the probability of continuity over period of time.
Resource Allocation is the scheduling of activities and the resources required by those activities, while taking into consideration both the resource availability and the project time period.

## Slide 15: 5.0: CONCLUSION – The Economic Benefits
These are benefit that can be expressed numerically in monetary value, and which can be considered as assets from an action, that involves allocation and management of resources.
. Resource Management; These provides the opportunity of using resources within competitive demands, according to the general rule of economics, which states that “human wants are unlimited, but the resources are limited in supply. This indicates that, procurement capacity and expenditure of an entity are constrained within available budgets and resources.
. Economic Impact: the measure or estimate of changes in economic activity between two scenarios, such as, (i) assuming the economic event occurs, and (ii), that the event does not occur. It is used to evaluate changes in economic activity in a specific region, caused by a specific business, organization, policy, program, project and/or other economic event. The measurable beneficial changes that can be derived from intervention such as, portable water supply, electricity supply, road network, etc.

## Slide 16
. Economic Value: The measure of benefit provided by a good or service to an economic agent. Value is usually linked to price through the mechanism of exchange, and when an exchange is observed, two important value functions are revealed (ie, the buyer and seller). Market value is defined as, the estimated amount for which an asset should exchange between a willing buyer, and a willing seller, in an arm’s length transaction after proper marketing, where-in the parties had each acted knowledgeably, prudently and without compulsion.
. The Arm’s Length Principle, is the condition or fact that the parties to a transaction are independent, and on an equal footing to be considered as Arm’s-Length-Transaction, which is an aspect and part of the essential hallmark-principles in engineering procurement, that is, Transparency, Perfect Competition, and Accountability etc. The Engineering Procurement Method, is a regulatory mechanism for safe Implementation of Infrastructure projects, devoid of exploitation and corruption, which signifies the importance aspect of adequate planning and resource management in project work execution.

## Slide 17
THANK YOU
AND GOD BLESS